## Slide 1
Business
People
Establishment
& Communications
Architecture
&
Tooling
Operational
Understand most profitable business lines
Pick 1 team and complete Value Stream Map
Meet 8 product owners from the business
Hold 1:1 with Change, Prod & Dev leads
Establish baseline measures for Throughput and Stability
Finalise DevOps Vision & Strategy
Create a stakeholder map
Meet the team and hold retrospective
Hold 1:1's with each team member. Understand their aspirations and objectives. Introduce myself - set the tone.
Review team members, form a view of who stays, who goes
Hold DevOps team kick off
Hold 1:1's with each of my peers
Build a relationship with L&D
Build an external DevOps brand
Create a communications plan
Build a rapport with CIO and Manager
Create team service catalog
Publish team service catalog
Build a relationship with the central tooling team
Understand architecture and create strategy if necessary
Review tooling landscape and create recommendations paper
Jan 2020
Feb 2020
Mar 2020
Apr 2020
100 Day Plan
Organise the teams work and embed agile operating rhythm
Confirm Budget