## Slide 1: DevOps Transformation Strategy
January 2020

## Slide 2: Business Drivers
Cost and efficiency. Same output with smaller team.
Faster speed to market. Business want the ability to take advantage of AI and other new technologies. Shorter time to market.
Better TCO utilisation.

## Slide 3: Change Drivers and Market Forces
Disruption Trends
The convergence of disruptive technologies has resulted in the following strategic themes, areas which will fundamentally shape how we create, consume, and distribute financial services in the future. In order to achieve our strategic goals, we must be aware of the disruption on the horizon and orient our work accordingly.
Hyper Aggregation and Personalisation
Deriving customer value from huge, diverse datasets
Platformisation and Decentralisation
Creating new business models
Privacy, Trust, Permission & Protection
Creating digital environments that individuals can trust
Culture & Work 2.0
Dramatically shifting how we work and play
The Human-Digital Interface
Redefining the human relationship with technology
External Drivers
Internal Drivers
Competitive Landscape
Emergence of new products, services and competitors
Regulatory Requirements
Complex, evolving regulatory agenda
Digitisation
Fit-for-purpose digital infrastructure, utilising Cloud and Data
Increased Customer Expectations
Increased customer expectations due to technology innovation
Future Ready Workforce
Upskilling current employees and gathering new talent
Cost Focus
Creating a lean business operation
Operational Transformation
Agile Business model that operates at scale able to adapt and change with the market

## Slide 4: What is DevOps?
“Every company is a technology company, regardless of what business they think they’re in. A bank is just an IT company with a banking license.”
Christopher Little
DevOps is the outcome of applying the most trusted principles from the domain of physical manufacturing and leadership to the IT value stream.
The result is world-class quality, reliability, stability, and security at ever lower cost and effort; and accelerated flow and reliability throughout the technology value stream.

## Slide 5: What does good DevOps look like?
Proof of Concept as a Template - Starting with a small Proof of Concept (PoC) project (described above), and then replicating this pattern in other groups, using the first as a pattern.
Communities of Practice - Where groups that share common interests in tooling, language, or methodologies are fostered within an organization to share knowledge and expertise with each other, across teams, and around the organization.
Teams that can independently develop, test, and deploy their code into production
Test Automation
Continuous Delivery
Loosely coupled architecture
Trunk based development, GitOps
BA/Dev/Test/Ops all use the same work management system
20% of time spent on Non-functional requirements and reducing technical debt
Game days. Blameless post-mortems\
Lightweight Change Approval Process
Culture of trust and psychological safety, meaningful work, and clarity
Easy to use tooling
Services are run and managed
Services are never done until turned off
Product owners own operational results along with the product feature set
All groups focus on end user satisfaction
Ops enables Dev to get work done
Ops provides Dev with tools to operate apps
Proactive monitoring in all environments
Multi-tenancy and shared resources
Distributed services on isolated instances, hardware independence

## Slide 6: Head Winds
Central Governance and Tooling Inertia
Developer Mindset. Many in the old world thinking. Fear of skills and don’t want extra responsibilities. Worried about left shifting.
Missing development skills - no T/E shaped, or full stack. Knowledge missing.
Don’t have the right DevOps engineers. who already have the external skills and educate internally. Missing the outside knowledge.

## Slide 7: Strategy Map
Value Chain
Evolution
Visible
Invisible
Genesis
Custom Built
Product (+ rental)
Commodity (+ utility)
Unchartered
Industrialised
Agile
Manually Provisioned Infrastructure
Software Defined Infrastructure
Manual Security Compliance
Big Bang Feature Release
Incremental Feature Rollout (A/B Testing)
Customer
v2.0 Microservice Architecture
v1.0 Monolithic Architecture
Automated Security Testing and Compliance
Physical Infrastructure
High level Hosting as a Service (Container/Platform/Function)
Continuous Deployment
Large Batch Deployment
High MTTR
Low MTTR
SRE
DevOps
100% Uptime Targets
Waterfall
ITIL

## Slide 8: DevOps Transformation Journey
Aspect of Software Delivery Performance* | Low | Medium | High | Elite
Deployment frequency For the primary application or service you work on, how often does your organization deploy code to production or release it to end users? | Between once per month and once every six months | Between once per week and once per month | Between once per day and once per week | On-demand (multiple deploys per day)
Lead time for changes For the primary application or service you work on, what is your lead time for changes (i.e., how long does it take to go from code committed to code successfully running in production)? | Between one month and six months | Between one week and one month | Between one day and one week | Less than one day
Time to restore service For the primary application or service you work on, how long does it generally take to restore service when a service incident or a defect that impacts users occurs (e.g., unplanned outage or service impairment)? | Between one week and one month | Less than one day | Less than one day | Less than one hour
Change failure rate For the primary application or service you work on, what percentage of changes to production or released to users result in degraded service (e.g., lead to service impairment or service outage) and subsequently require remediation (e.g., require a hotfix, rollback, fix forward, patch)? | 46-60% | 0-15% | 0-15% | 0-15%
Current State
Future State
* Reference: The State of DevOps 2019 Report

## Slide 9: Transformation Goals
Reduce lead time from code commit to production release by 50%
Reduce the percentage of budget spent on product support and unplanned work by 50%.
Ensure lead time from code check-in to production release is less than one week for 95% of changes.
Ensure releases can always be performed during normal business hours with zero downtime.
Integrate all the required information security controls into the deployment pipeline to pass all required compliance requirements.

## Slide 10: Approach
Drive activity on the projects for DevOps transformation. Practitioners, up-skills in the teams and then move on.
New ideas and opportunities to get better. Introduced proxies and pipelines, monitoring and test automation. What are the next things that are coming to push automation and efficiency to the next level?
Interface to the central DevOps activities. Drive central direction for SUB, share our progress.

## Slide 11: Cultural Journey
Unify behind common business goals; Remove siloed working
We are all responsible for business goals, quality, speed, stability and operating the service
Sharing, transparency, continuous learning and collaboration become the norm
We create an environment that attracts and retains talent and enables our DevOps values

## Slide 12: Architecture Journey
An architecture that enables productivity, testability, and safety
Decoupled
A small team builds and operates each service
We use the strangler pattern to evolve the system
Each service has a well defined, published and tested API
Lessons 1-3 loc 3609

## Slide 13: Monitoring Journey
Embed business, application and infrastructure metrics into our daily work
Visualise progress towards business goals, system health and performance for everyone within the organisation
Frictionless metrics creation and utilisation (measure this?)
Create a culture of measurement
Understand the difference between high quality and vanity metrics

## Slide 14: Automation Journey
Embed automation into our daily work
Remove toil and move from low value to high value work
Increase speed and efficiency
Recognise and uplift automation throughout the SDLC (Dev, Test, UAT, Deployment, Operations)

## Slide 15: Plan - Stage 1 - Continuous Integration
Automated environment provisioning
GitOps
Shared work management between Dev and Ops
Value stream map - measure accelerate metrics
IaC

## Slide 16: Plan - Stage 2 - Continuous Delivery
Branching strategy
Andon cord culture
Test automation - strategy - TDD - ATDD - testing pyramid (integration and acceptance test failures should be written as to unit) - unit, acceptance with mocks, smoke integration
Build pipeline all the way to prod
CI / CD
Green build culture - Andon cord
Swarming
1 deploy a day during business hours

## Slide 17: Plan - Stage 3 - Continuous Deployment
Developer productivity
10 deploys a day
No stability change